### Phase 03: Expand Prototype and Integrate Components (Next 2-4 Weeks)

Focus on scaling the CV prototype and adding NLP/ML elements to create a more integrated system, as per your proposal's technical approach.

- Expand Computer Vision Module:

  - Add datasets and models for rashes and wounds (e.g., search Kaggle/GitHub for "Diverse Dermatology Images" or wound severity datasets like those from PubMed/ open sources).

  - Fine-tune CNNs (TensorFlow/PyTorch) for multi-class classification (e.g., rash types, wound severity). Use data augmentation and class weights to handle imbalances, building on Phase 02.

  - Test integration: Process multiple image types in one pipeline.

- Implement NLP for Symptom Parsing:

  - Use BERT (or similar like BioBERT for medical entities) to extract features from text inputs (e.g., "itchy rash on right arm, migraines").

  - Map extracted entities to medical ontologies (e.g., via libraries like scispaCy).

- Build Ensemble ML Model for Triage Scoring:

  - Combine CV and NLP features using Random Forest or a neural network to output urgency levels (low/medium/high).

  - Include pre-existing conditions in scoring (e.g., sickle cell trait).

- Milestone Deliverable: A Phase 03 report (similar to Phase 02) documenting updates, code snippets, initial metrics (e.g., accuracy, precision/recall), and challenges overcome. Aim for F1 score progress toward 85% minimum.

### Phase 04: Develop User Interface and Full Pipeline (Next 3-5 Weeks)

Shift to system integration and usability, addressing deployment and stakeholder communication.

- Frontend Development:

  - Build a Streamlit web app for user uploads (images/text), results display, and outputs (patient-friendly summary + clinician report, e.g., "This rash may need urgent care" or "High urgency: redness, swelling").

  - Ensure mobile-friendly design for telehealth use.

- Backend Pipeline:

  - Create a Python-based ML pipeline (e.g., using Flask or directly in Streamlit) for end-to-end processing.

  - Add disclaimers (non-diagnostic tool) and privacy features (anonymize inputs, no data storage, HIPAA-inspired).

- Risk Mitigation and Ethics:

  - Use diverse datasets (varied skin tones, demographics) to reduce bias; test for fairness.

  - Include accuracy disclaimers in outputs.

- Collaboration Tools:

  - Set up a shared GitHub repo (public) with README.md including installation instructions (e.g., pip requirements, how to run the app), code organization, and contribution guidelines.

  - Schedule weekly Teams/in-person meetings for task division (e.g., one member on CV, another on NLP).

- Milestone Deliverable: Updated code in GitHub, a user guide (how to use the app), and a mid-project report on integration.

### Phase 05: Evaluation, Refinement, and Final Preparation (Final 2-4 Weeks)

Align with course objectives for evaluation/refinement and demonstration.

- Performance Evaluation:

  - Measure metrics: F1 score (≥85% for image classification), accuracy for triage scoring, precision/recall.

  - Conduct simulated user testing (e.g., feedback from peers on output clarity/usability) and refine based on results.

  - Test edge cases (e.g., poor image quality, vague symptoms) and iterate.

- Documentation:

  - Produce professional reports: Technical specs (architecture diagram), full project report summarizing all phases.

  - Create a live demo script/video.

- Final Showcase Preparation:

  - Prepare 20-minute presentation: Problem overview, technical approach, demo, results, lessons learned, Q&A.

  - Ensure GitHub is polished (include all code, datasets references, ethical notes).

  - Practice live demo of the full TriagePal app.

- Milestone Deliverable: Complete system ready for showcase, final report, and presentation materials.